WhyCode — Phase 0 Detailed Engineering Report

Project: WhyCode — Evidence-Based Codebase History Investigator
Phase: 0 — Project Foundation and LLM Plumbing
Target Python version: Python 3.11
Development environment: Windows PowerShell
Project directory: D:\Nithaesh\Programming\whycode
Initial LLM provider: Google Gemini

1. Executive Summary

Phase 0 establishes the technical foundation for WhyCode. It prepares the application structure, configuration system, LLM provider interface, Gemini integration, persistent response cache, standalone experiment, and automated tests.

WhyCode's long-term objective is to investigate Git repositories and answer questions such as:

- Why was this function introduced?

- Why did this code change?

- Which commit provides evidence for this explanation?

- Does the available Git history actually establish the reason for the change?

Phase 0 does not yet answer these questions. Instead, it creates the reusable infrastructure needed to connect an application to an LLM in a controlled and testable way.

Phase 0 deliverables

- Project directory structure and packaging configuration.

- Environment-based configuration and API-key handling.

- A provider-independent LLM interface.

- A Gemini provider implementation.

- A persistent, file-based response cache.

- A cached LLM client that combines the provider and cache.

- A standalone caching experiment.

- Three automated cache tests.

- Basic architecture and engineering decision documentation.

- A command-line smoke test for a live Gemini request.

Overall status

The implementation package is prepared, and three automated tests passed in the build environment. Local installation, Python 3.11 compatibility verification, and live Gemini acceptance checks remain pending.

2. What We Are Building and Why

WhyCode is intended to be an evidence-based codebase history investigator rather than a general chatbot.

A future version should be able to:

- Read a Git repository.

- Extract commits, commit messages, diffs and relevant file history.

- Find historical evidence relevant to a user's question.

- Send selected evidence to an LLM.

- Generate an explanation supported by specific commits.

- Cite the supporting evidence.

- Acknowledge when the available history does not establish an answer.

The central engineering challenge is not simply generating text. It is finding the right historical evidence and making sure the generated explanation is actually supported by that evidence.

Phase 0 establishes the model communication layer that future components will use.

3. Project Structure

The prepared package contains the following structure:

whycode/

├── README.md

├── requirements.txt

├── pyproject.toml

├── .gitignore

├── .env.example

│

├── docs/

│   ├── architecture.md

│   └── DECISIONS.md

│

├── experiments/

│   └── cache_demo.py

│

├── notes/

│   └── .gitkeep

│

├── notebooks/

│   └── .gitkeep

│

├── src/

│   └── whycode/

│       ├── __init__.py

│       ├── config.py

│       ├── hello.py

│       │

│       ├── llm/

│       │   ├── __init__.py

│       │   ├── base.py

│       │   ├── gemini.py

│       │   ├── cache.py

│       │   └── client.py

│       │

│       ├── ingest/

│       │   └── .gitkeep

│       ├── retrieval/

│       │   └── .gitkeep

│       ├── agent/

│       │   └── .gitkeep

│       ├── graph/

│       │   └── .gitkeep

│       ├── api/

│       │   └── .gitkeep

│       └── web/

│           └── .gitkeep

│

├── tests/

│   └── test_cache.py

│

└── eval/

└── results/

└── .gitkeep

The .gitkeep files preserve empty directories in Git. They do not implement the future features.

The archive also contains generated Python bytecode and pytest cache artifacts. These are not source code and should be removed from the distributable project before treating the package as a clean repository baseline.

Why use the src/ layout?

Keeping application code inside src/whycode/ separates the installable package from project files such as tests, documentation and experiments.

The pyproject.toml file configures the Python package and test discovery. The editable installation command lets Python import the package while we develop it.

4. Configuration and Environment Management

File: src/whycode/config.py

This file centralizes settings that would otherwise be scattered across the codebase.

Current settings include:

- GEMINI_API_KEY: the credential used to authenticate with Gemini.

- GEMINI_MODEL: the configured model identifier.

- WHYCODE_PROVIDER: the selected provider.

- WHYCODE_CACHE_DIR: the directory used to store cached responses.

- WHYCODE_TEMPERATURE: the generation temperature.

The settings class uses Pydantic Settings to load environment variables and .env values.

Why is this necessary?

Suppose the model name appears directly in five different Python files. Changing models would require editing multiple places, which increases maintenance effort and the risk of inconsistent configuration.

Centralized configuration gives us one place to manage these values.

API-key protection

The actual API key should be stored in your local .env file rather than hard-coded into Python source code.

The .gitignore file excludes .env and local runtime data from Git tracking while allowing .env.example to remain available as a template.

The require_gemini_key() method checks that a key is configured before a live request is made.

This is basic credential hygiene. It does not, by itself, guarantee that a secret can never leak through logs, shell history or other files.

5. LLM Abstraction

File: src/whycode/llm/base.py

Abstraction is one of the main architectural decisions in Phase 0.

It means providing a consistent interface to the rest of the application while keeping provider-specific details inside the provider implementation.

The file defines two main components.

5.1 LLMResult

LLMResult is a data structure representing a normalized model response.

It contains:

- text: the generated response.

- prompt_tokens: input-token usage, if reported.

- response_tokens: output-token usage, if reported.

- latency_seconds: measured request duration.

- cache_hit: whether the response came from the cache.

Different providers may return different response objects. A common result structure gives WhyCode one predictable format.

5.2 BaseLLM

BaseLLM is an abstract base class defining the operation that an LLM provider must implement.

Its generate() method accepts:

- A prompt.

- Optional system instructions.

- Temperature.

- An optional response schema.

A provider implementation is expected to return an LLMResult.

Why is this useful?

Without abstraction, application code might directly call Gemini's SDK wherever it needs a response. That would spread provider-specific logic throughout WhyCode.

With the interface, the application can work through a common contract.

Potential future benefits include:

- Adding another provider without rewriting the retrieval pipeline.

- Replacing the real provider with a fake implementation during testing.

- Normalizing provider outputs.

- Keeping provider-specific SDK changes localized.

This does not automatically make every provider interchangeable. Differences in model capabilities, supported parameters and error behavior still need to be handled.

6. Gemini Provider

File: src/whycode/llm/gemini.py

This file contains the provider-specific integration with Google's Gen AI Python SDK.

The provider accepts an API key and model identifier, creates a client, constructs generation settings, submits the prompt and converts the response into LLMResult.

Main responsibilities

A. Create the API client

The Gemini client is initialized with the configured API key.

B. Build generation settings

The implementation passes the temperature and, when supplied, system instructions. It also supports a structured-response configuration through an optional response schema.

C. Submit the request

The provider calls the model generation API and extracts the returned text.

D. Capture metadata

When the SDK provides usage metadata, the implementation records input and output token counts. It also measures elapsed time using a monotonic performance timer.

E. Handle errors

The code recognizes common representations of HTTP 429 rate-limit errors and retries those requests with exponential delays.

The retry loop allows up to four total attempts: the initial request and up to three retries. Other errors are converted into a clearer runtime error.

Important limitations

- Only Gemini is implemented as a real provider in this phase.

- The retry behavior is a basic first implementation, not a complete production-grade retry policy.

- Live behavior depends on the account, model availability, quotas and SDK behavior.

- The configured example model identifier must be verified against the currently available Gemini models before the live smoke test can be considered successful.

7. Persistent Response Cache

File: src/whycode/llm/cache.py

The cache stores generated responses on disk so identical requests can reuse previously generated results.

It uses JSON files and SHA-256 hashes rather than requiring a database server.

7.1 Creating a cache key

The make_key() method combines the following request inputs:

- Provider name.

- Model name.

- Prompt.

- System instructions.

- Temperature.

- Response schema.

The inputs are serialized into a canonical JSON representation with sorted keys, then hashed with SHA-256.

This provides a stable identifier for the request inputs.

The cache key is not the answer itself. It is the identifier used to find the stored response.

7.2 Reading from the cache

The get() method looks for a JSON file matching the request hash.

If a valid entry exists, it reconstructs an LLMResult and marks it as a cache hit.

If no entry exists, it returns None.

If a cache file is malformed or unreadable, the implementation logs a warning and treats the entry as a miss, allowing the application to attempt a fresh request.

7.3 Writing to the cache

The set() method serializes the response and writes it to a temporary file before replacing the final cache file.

This atomic-replacement approach reduces the risk of leaving a partially written response if the process is interrupted during the write.

The stored data includes the generated text and available token metadata. The cached result's latency is set to zero when read back because the original model-generation latency is not the time taken by the current cache lookup.

7.4 Why cache locally?

For a student project, a local JSON cache is a reasonable starting point because it:

- Requires no separate database service.

- Is easy to inspect.

- Is easy to test.

- Can be deleted and recreated.

- Avoids unnecessary repeat API requests.

Limitations

The current cache does not implement expiration, explicit invalidation commands, concurrency coordination, size limits or encryption. It is a simple development cache, not a complete production caching system.

8. Cached LLM Client

File: src/whycode/llm/client.py

CachedLLM combines the provider interface with the disk cache.

It wraps an object implementing BaseLLM, so it does not need to know the internal details of Gemini.

Request flow

- Receive the generation request.

- Calculate the cache key.

- Look for a saved result.

- If a result exists, return it.

- Otherwise, call the underlying provider.

- Save the new result.

- Return the generated result.

This design separates two responsibilities:

- The provider knows how to generate a response.

- The cached client decides whether a new generation request is necessary.

Why keep these components separate?

If caching were mixed into Gemini-specific code, adding another provider might require implementing caching again.

By wrapping the common interface, the same cache mechanism can be reused by other providers that implement the contract.

The cache key must include every input that can materially change the response. As the generation interface evolves, we must update the key when new response-affecting settings are introduced.

9. Command-Line Smoke Test

File: src/whycode/hello.py

The smoke test is the entry point for checking the complete Phase 0 path.

It loads configuration, checks for the API key, initializes the Gemini provider, creates the cache and cached client, and submits a small fixed prompt.

It prints:

- The generated text.

- The configured model identifier.

- Whether the response was cached.

- Request latency.

- Input and output token counts, when reported.

Expected behavior

First successful run: the response is not yet cached, so WhyCode calls Gemini and saves the result.

Second identical run: WhyCode should return the saved result without making another generation request.

The expected indicators are:

Cache hit: False

on the first run, and:

Cache hit: True

on the second run.

These are acceptance criteria, not claims that your local live requests have already succeeded.

10. Standalone Caching Experiment

File: experiments/cache_demo.py

This experiment demonstrates the core caching idea without contacting Gemini.

It calculates a hash from a prompt, creates a temporary file, saves a pretend response, reads it back and compares keys for two different prompts.

The experiment isolates the concept so that we can understand caching independently of API configuration, networking, quotas and SDK behavior.

It is deliberately small. It is not the production cache implementation; the actual implementation is in src/whycode/llm/cache.py.

Run it using:

python experiments\cache_demo.py

The expected behavior is that the first lookup misses, the saved response can be read back, and a different prompt produces a different key.

11. Automated Tests

File: tests/test_cache.py

The tests use a FakeLLM implementation rather than calling Gemini.

The fake provider returns predictable text and tracks how many times it has been called.

Test 1: Repeated identical request

The first call generates a response. The second identical call should reuse that response.

Assertions check that:

- The first response is a cache miss.

- The second response is a cache hit.

- Both responses contain the same text.

- The underlying provider was called only once.

Test 2: Different prompts

Two different prompts should produce separate cache entries.

The test checks that the underlying provider is called twice and that the second prompt does not incorrectly reuse the first answer.

Test 3: Generation parameter changes

The test creates cache keys for otherwise identical requests with different temperatures.

It checks that the keys differ.

This is important because a cache should not silently treat requests with different generation settings as identical.

Reported test result

The prepared package's tests were run in the build environment:

Python 3.13.5

3 passed

The three automated tests passed.

Qualification: The project targets Python 3.11, but this run used Python 3.13.5. Therefore, the result confirms that the tests passed in the build environment; it does not yet verify installation and execution under your target Python 3.11 environment.

12. Dependencies and Packaging

Files: requirements.txt, pyproject.toml

The pinned dependencies are:

- google-genai: Gemini API integration.

- pydantic: typed data validation.

- pydantic-settings: environment-based settings.

- python-dotenv: .env support.

- pytest: automated testing.

The package configuration declares Python >=3.11,<3.12, which matches the intended Python 3.11 target.

The project intentionally does not introduce LangChain, LangGraph, a vector database, FastAPI or a web framework in Phase 0. These tools are not needed to establish the initial provider and cache infrastructure.

The current dependency set is deliberately small for this phase.

13. Engineering Decisions

The initial decisions documented in docs/DECISIONS.md are:

- Provider interface: isolate provider-specific details behind a common LLM contract.

- Local cache: store responses in JSON files indexed by hashes of request inputs.

- Mock-based tests: test cache behavior without network calls, credentials or API quota.

- Gemini first: begin with one real provider and verify model availability and account limits during the live test.

These choices prioritize simplicity, testability and a clear understanding of the underlying engineering.

14. What We Have Not Built Yet

Phase 0 does not include the core codebase-history investigation features.

The following remain future work:

- Git repository reading and commit extraction.

- Commit and diff storage.

- SQLite history database.

- Semantic embeddings.

- Similarity search.

- Hybrid retrieval using lexical and semantic methods.

- RAG prompt construction.

- Commit-level citations and evidence verification.

- Abstention when evidence is insufficient.

- Evaluation datasets and metrics.

- A hand-written agent loop.

- LangGraph integration.

- API, interface and deployment.

The presence of empty folders for these areas does not mean those features have been implemented.

15. Acceptance Criteria

| Criterion | Status |
| --- | --- |
| Project structure and source files prepared | Prepared |
| Configuration and provider abstraction implemented | Prepared |
| Gemini provider and local cache implemented | Prepared |
| Standalone caching experiment included | Prepared; local run pending |
| Three automated cache tests pass | Passed in Python 3.13.5 build environment |
| Installation verified under Python 3.11 | Pending |
| Live Gemini request succeeds on the user's machine | Pending |
| Second local run returns a cache hit | Pending |
| .env remains untracked by Git | Must verify locally |

16. Limitations and Follow-Up Work

Before declaring Phase 0 fully accepted, we should:

- Remove generated __pycache__ and .pytest_cache artifacts from the project archive.

- Verify the configured Gemini model identifier against the current official model list.

- Create the virtual environment using Python 3.11.

- Install the pinned dependencies and run the tests locally.

- Execute the live smoke test twice.

- Verify that .env is ignored by Git.

- Review the actual Git diff before making the Phase 0 commit.

We should also be careful with cached data: future prompts may contain proprietary code or other sensitive information. Before using WhyCode on real repositories, we should establish what gets stored locally and avoid logging secrets or unnecessary source content.

17. Suggested Git Commit

Once the local checks pass and the archive artifacts are cleaned up, a suitable commit message is:

feat: add Phase 0 LLM provider and response cache

This commit should contain the intended source files, configuration templates, tests and documentation—not local secrets, virtual environments, generated bytecode or runtime cache files.

18. Final Assessment

Phase 0 establishes the initial application infrastructure rather than the main WhyCode intelligence features.

Its value is that the project now has a structured way to configure an LLM, normalize its responses, cache repeated requests and test the surrounding behavior without depending on a live API.

This is useful applied software engineering, but it is not yet evidence that WhyCode can accurately explain why code changed. That capability will depend on the Git ingestion, retrieval, evidence-grounding and evaluation phases.

Phase 0 is prepared, with local acceptance checks outstanding. The next phase should not begin until those checks have been completed and the implementation has been reviewed.